Project Specification

Project Name: Tera-Pixel APS for CALICE

### Scope: WP-3

Version:  1.0

APPROVAL

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | Jamie Crooks |  |  |
| Customer/Sponsor | Paul Dauncey |  |  |

DISTRIBUTION:

| Project Manager: | Jamie Crooks |
| --- | --- |
| Customer/Sponsor: | Paul Dauncey |
| Group Leader responsible for the project: | Renato Turchetta |
| Division Head responsible for the project: | Marcus French |
| Project Managers of related projects: |  |
| Programme Manager: |  |
| Quality Manager: | Steve Quinton |

1	DESCRIPTION

This document defines the full extent of effort for the WP3 MAPS for CALICE project, covering RAL Technology, RAL PPD, Imperial College London (IC) and University of Birmingham (Brum). For the purpose of this document, IC and Brum appear as subcontractor. Indication of assignment of responsibilities is included where relevant.

Full text of the CALICE proposal and WP3 description can be found at http://www.hep.ph.ic.ac.uk/calice.

Paul could you add the text for the WP3 or send me an ascii file with it? Renato

  - Related Documents

- Project Management Plan: Written specifically to cover the ASIC design work only, which will be undertaken and managed within the EID QA system.

- ASIC1 Technical Specification: Approval as for Project Specification document

- ASIC2 Technical Specification: To be written & approved July 2007 (see Gantt chart)

- ASIC1 Testing Specification

- Risk register

2	SCOPE

  - Includes

Please add other aspects of WP3 project into this table and assign responsibilities – document should not be approved until every task is listed assigned responsibility!

| Item | Responsibility |
| --- | --- |
| Feasibility study & report | RAL Technology |
| Device simulations | RAL PPD |
| Specification of ASIC1 | RAL Technology |
| Specification approval | Customer |
| Design work (ASIC1) | RAL Technology |
| Interim & Final Pixel/die NWELL prilfes for physics simulations | RAL Technology |
| Device simulations to support design choices during design | RAL PPD |
| Physics simulations |  |
| Selection of PCB/Assembly house & agreement of bond pad specifications |  |
| Bump bonding feasibility / technique search |  |
| Peripheral/example PCB circuit schematics | RAL Technology |
| Test system for ASIC1 |  |
| Wire bonding | RAL Technology |
| Bump bonding |  |
| Basic tests ASIC1 (see Testing Specification document) | RAL Technology |
| Detailed tests: ASIC1 (see Testing Specification document) |  |
| Specification of ASIC2 | RAL Technology |
| Specification approval | Customer |
| Design work (ASIC2) | RAL Technology |
| Basic tests ASIC2 (see Testing Specification document) | RAL Technology |
| Detailed tests: ASIC2 (see Testing Specification document) |  |
| Design of long/high speed PCB |  |
| Slice controller FPGA design |  |
| Thermal modelling |  |

2.2	Excludes

See responsibility column above.

3	DELIVERABLES

| Item | Responsibility |
| --- | --- |
| ASIC1 Design to agreed specification | RAL Technology |
| ASIC1 Test & Evaluation system (DAQ) |  |
| ASIC1 Cosmics evaluation system (Hardware + DAQ) |  |
| ASIC2 Design to agreed specification | RAL Technology |
| ASIC2 Test & Evaluation system (DAQ) |  |
| ASIC2 Beam test-ready system + DAQ |  |

4	CONSTRAINTS

4.1	Budget

Paul?

4.2	Schedule

Please refer to the Gantt chart project plan that accompanies this document set

4.3	Performance

Pass/Fail criteria? Paul can you comment?

Evaluation of ASIC devices consists of “basic tests” and “detailed tests”, and is fully documented in the Test Specification Document.

4.4	Regulatory

None

5	IPR AND CONFIDENTIALITY

The Technology Business Unit (TBU) owns the design databases it has produced. TBU will procure any production tools such as masks or photo-tools, derived from these databases. None of these items will be released unless the appropriate protective agreements are in place.

Aspects of the “OPIC intelligent pixel” design from which some circuits for this project may be derived have been filed for patent protection in the UK.  Application number 0412296.6 dated June 02 2004.

6	PROJECT MONITORING

The RAL Technology responsibilities of this project will be managed using the online PMFS system, by J. Crooks.

Aspects of this project that are not assigned to RAL Technology are not managed using the online PMFS system, and will be managed by those organisations to which they are assigned in accordance with the processes and procedures in place as appropriate.